AI-Powered Video Editing Pipeline

Visual Reasoning AI + DaVinci Resolve + Claude MCP

Claude Code Agent Job Scope  |  PTZOptics  |  Full Phase 1–4  |  Windows & Mac

# Project Overview

Build a local desktop pipeline that enables a PTZOptics camera operator to speak plain English to Claude, have Visual Reasoning AI analyze the footage, and have DaVinci Resolve automatically assemble the edit. The result is a world-first AI broadcast workflow demo purpose-built for the ProAV market.

The One-Line Pitch - "Point your PTZOptics cameras, press record, walk away — come back to a rough cut."

## Architecture at a Glance

| Layer | Technology |
| --- | --- |
| Camera Input | PTZOptics PTZ cameras (RTSP/NDI/local recording) |
| Vision AI | Visual Reasoning AI — VLM scene analysis (on-device) |
| LLM Orchestrator | Claude (via MCP tools), accessed through Claude Desktop |
| Glue Layer | Python MCP Server — runs locally alongside DaVinci Resolve |
| Video Editor | DaVinci Resolve — Python scripting API |
| Dev Platform | Claude Code — primary coding agent |
| Target OS | Windows (primary) + macOS (secondary) |

# Phase 1: DaVinci Resolve Python API — Proof of Concept

| Phase 1 2–4 weeks | Resolve API Foundation Goal: Prove Claude Code can control DaVinci Resolve programmatically on both platforms |
| --- | --- |
| Task 1.1 | Install DaVinci Resolve Studio on Windows and Mac dev machines. Verify the embedded Python interpreter is accessible and the scripting API responds. |
| Task 1.2 | Write a minimal Python script that: launches a connection to the running Resolve instance, creates a new project, imports a test video clip, sets in/out points, appends to a timeline, and exports a short clip. |
| Task 1.3 | Document the ~15 core API calls needed for this project: AddClip, SetIn, SetOut, AppendToTimeline, AddTitle, ExportTimeline, GetTimecode, GetProjectList, LoadProject, SaveProject, GetMediaPool, and cross-platform path handling. |
| Task 1.4 | Write a cross-platform test harness (pytest) that verifies each API call works on both Windows and Mac. Must handle path separators and Resolve install locations per OS. |
| Task 1.5 | Deliverable: a working resolve_api.py module with documented methods and passing tests on both platforms. This is the foundation everything else builds on. |

# Phase 2: MCP Server Build

| Phase 2 2–3 weeks | MCP Server — Glue Layer Goal: Wrap Visual Reasoning AI and DaVinci Resolve as MCP tools Claude can call conversationally |
| --- | --- |
| Task 2.1 | Set up a Python MCP server project using the official Anthropic MCP SDK. Structure it as a standalone service that runs locally and registers tools Claude Desktop can discover. |
| Task 2.2 | Implement the Resolve tools as MCP-callable functions: import_footage(file_path), create_timeline(name), add_clip(clip_id, in_tc, out_tc), add_title_card(text, timecode), export_timeline(output_path, format), get_timeline_duration(), list_clips_in_bin(). |
| Task 2.3 | Implement the Visual Reasoning AI tools as MCP-callable functions: analyze_frame(image_path, prompt), score_moment(frame_data) → {score: 0–10, description, tags}, extract_keyframes(video_path, interval_seconds), batch_analyze_clip(clip_path, sample_rate). |
| Task 2.4 | Implement orchestration helper tools: get_scored_moments(clip_path, threshold) → sorted list, build_edl(moments, target_duration) → JSON edit decision list, validate_edl(edl). |
| Task 2.5 | Write a Claude Desktop config snippet (claude_desktop_config.json) that registers the MCP server. Document the setup steps for both Windows and Mac, including path differences. |
| Task 2.6 | Test all MCP tools end-to-end via Claude Desktop: confirm Claude can call each tool, receive results, and chain multiple tool calls in a single conversation turn. |
| Task 2.7 | Deliverable: installable MCP server package with a one-command start script (start_mcp.bat / start_mcp.sh), README with setup instructions, and a test suite verifying all tools respond correctly. |

# Phase 3: The Edit Decision Loop

| Phase 3 3–4 weeks | AI Edit Intelligence Goal: Claude watches footage, scores moments, and assembles a timeline in DaVinci Resolve |
| --- | --- |
| Task 3.1 | Build the keyframe extraction pipeline: given a video file, extract one frame every N seconds (configurable), save to a temp directory, and return a manifest mapping timecodes to image paths. |
| Task 3.2 | Build the moment scoring pipeline: pass each keyframe through Visual Reasoning AI with a configurable prompt (e.g. 'score this moment for a sports highlight reel 0–10, explain why'). Return structured JSON: [{timecode, score, description, tags}]. |
| Task 3.3 | Build the EDL generator: given scored moments and a target duration, select the highest-scoring segments with configurable rules (min clip length, max clips, avoid consecutive overlaps). Output a clean JSON EDL: [{clip_path, in_tc, out_tc, score, reason}]. |
| Task 3.4 | Build the Resolve assembler: take an EDL and execute it against DaVinci Resolve — import all clips to the media pool, create a new timeline, append clips in order, add an intro title card and outro. Return the Resolve project path. |
| Task 3.5 | Wire the full loop so a single Claude prompt like 'make a 90-second highlight reel from today's game footage focusing on goals and celebrations' executes the entire pipeline end-to-end without further input. |
| Task 3.6 | Implement the conversational refinement loop: after the initial cut, Claude can respond to follow-up prompts like 'make it 30 seconds shorter', 'add a title card at the start', 'remove the weakest clip', and update the Resolve timeline accordingly. |
| Task 3.7 | Deliverable: a demo-ready end-to-end workflow that a PTZOptics team member can run live, narrate, and record. Include a sample test footage package and a canned demo script. |

# Phase 4: PTZOptics Camera Integration

| Phase 4 2–3 weeks | Close the Loop — Camera to Cut Goal: PTZOptics cameras feed footage directly into the AI edit pipeline with minimal human intervention |
| --- | --- |
| Task 4.1 | Build a file watcher service: monitor a configurable directory (NAS path or local storage) for new video files from PTZ cameras. On detection, auto-ingest into the MCP server's clip queue. |
| Task 4.2 | Implement auto-ingest to DaVinci Resolve: when a new recording is detected, automatically import it to the Resolve media pool and notify Claude via MCP that new footage is available. |
| Task 4.3 | Build a recording session manager: group clips by session (e.g. 'Sunday morning service', 'Game 4 — U12 soccer'). Let the user name sessions via Claude and have the pipeline label and organize accordingly in Resolve. |
| Task 4.4 | Implement multi-camera awareness: if multiple PTZ cameras are recording simultaneously, the pipeline should understand clip relationships by timestamp, enabling Claude to choose the best angle per moment. |
| Task 4.5 | Build an auto-edit trigger mode: optionally, when a recording session ends (file watcher detects no new files for N minutes), automatically kick off the scoring and EDL pipeline with a default prompt template. Surface the result in Resolve without requiring any user input. |
| Task 4.6 | Cross-platform validation: full end-to-end test on Windows 10/11 and macOS 13+. Document any OS-specific quirks, path handling differences, or Resolve API behavior differences between platforms. |
| Task 4.7 | Deliverable: a polished installer or setup guide that a non-developer PTZOptics customer or dealer can follow to get the full pipeline running. Include a troubleshooting FAQ. |

# Technical Stack & Constraints

| Constraint | Requirement |
| --- | --- |
| Language | Python 3.10+ for MCP server and all Resolve scripting |
| MCP SDK | Official Anthropic MCP Python SDK — no custom protocol implementations |
| Resolve API | DaVinci Resolve Studio preferred (Free version has export limitations) |
| VLM | Visual Reasoning AI — existing PTZOptics on-device implementation |
| LLM | Claude Sonnet via Claude Desktop MCP integration |
| OS Support | Windows 10/11 (primary) and macOS 13 Ventura+ (secondary) |
| Privacy | All processing on-device — no footage uploaded to cloud at any point |
| Dependencies | Minimize third-party packages — prefer stdlib + official SDKs |
| Testing | pytest with mocks for Resolve API to enable CI without Resolve installed |
| Packaging | Single-command install (.bat / .sh). No Docker. No complex env setup. |

# MCP Tools Reference — Complete List

The following tools must be implemented and registered with the MCP server. Claude will call these to orchestrate the full workflow.

Resolve Tools

| Tool Name | Description |
| --- | --- |
| import_footage(file_path) | Import a video file into the DaVinci Resolve media pool. Returns clip_id. |
| create_timeline(name) | Create a new empty timeline in the current Resolve project. Returns timeline_id. |
| add_clip(clip_id, in_tc, out_tc) | Append a clip segment to the active timeline using SMPTE timecodes. |
| add_title_card(text, position) | Insert a text title card at the given timeline position. |
| export_timeline(output_path, format) | Render and export the current timeline. Supports H.264, ProRes. |
| get_timeline_duration() | Return the current timeline duration in seconds and SMPTE timecode. |
| list_media_pool() | Return all clips currently in the Resolve media pool. |
| load_project(name) | Open an existing Resolve project by name. |
| save_project() | Save the current Resolve project. |

Visual Reasoning AI Tools

| Tool Name | Description |
| --- | --- |
| analyze_frame(image_path, prompt) | Run VLM inference on a single frame. Returns description and structured tags. |
| score_moment(image_path, context) | Score a frame 0–10 for highlight value. Returns score, reason, emotion tags. |
| extract_keyframes(video_path, interval) | Extract one frame every N seconds. Returns [{timecode, image_path}]. |
| batch_analyze_clip(clip_path, prompt) | Run full VLM analysis on a clip at configurable sample rate. Returns scored manifest. |

Orchestration Tools

| Tool Name | Description |
| --- | --- |
| get_scored_moments(clip_path, threshold) | Return all moments above a score threshold, sorted descending. |
| build_edl(moments, target_seconds) | Generate a JSON Edit Decision List from scored moments + target duration. |
| watch_directory(path, callback_tool) | Start watching a directory for new video files and trigger a callback. |
| get_session_clips(session_name) | Return all clips associated with a named recording session. |

# Deliverables Summary

| Phase | Deliverable |
| --- | --- |
| Phase 1 | resolve_api.py module with tests passing on Windows and Mac |
| Phase 2 | Installable MCP server with start scripts, Claude Desktop config, and README |
| Phase 3 | End-to-end demo workflow — footage in, Resolve timeline out, conversational refinement |
| Phase 4 | File watcher + auto-ingest + multi-camera support + non-developer setup guide |
| All Phases | pytest suite with CI-compatible mocks, cross-platform test results, troubleshooting FAQ |

# Instructions for Claude Code Agents

How to Work on This Project - Start with Phase 1 Task 1.1 and complete tasks in order — each phase depends on the last. - Always write tests before or alongside implementation (TDD preferred). - Use resolve_api.py as the single abstraction layer — never call Resolve Python API directly from MCP tools. - All file paths must use pathlib.Path for cross-platform compatibility — never hardcode separators. - Log all MCP tool calls with timecodes and outcomes to a local log file for debugging. - After each phase, output a PHASE_N_COMPLETE.md file summarizing what was built and any deviations from scope. - If the Resolve Python API behaves differently than documented, note it and work around it — do not block on it. - Privacy constraint is non-negotiable: no video data, frames, or thumbnails may be sent to any external API.

# Partnership Note — Blackmagic Design

Once Phase 3 is demo-ready, the goal is to approach Blackmagic Design (makers of DaVinci Resolve) with this integration. The ask is co-marketing and potential inclusion in their developer showcase. The pitch: PTZOptics brings the cameras and on-device vision AI, Blackmagic brings the world's best color and edit platform, Claude brings the natural language intelligence. This is a reference workflow neither company has to build alone.

Before that conversation, the team should have: a recorded demo video, a one-pager, and this scope document. Keep the integration open and well-documented to make the partnership case stronger.

PTZOptics  ·  Visual Reasoning AI  ·  Confidential Internal Document